# AI VIDEO CREATOR ECONOMY PLATFORM — MASTER SPEC V6 FINAL

Claude / coding-agent handoff • V1–V5 retained + Creator Character Identity Ecosystem

Purpose: extend the existing Global AI Video App without breaking current functionality.

# 0. NON-NEGOTIABLE EXECUTION INSTRUCTIONS FOR CLAUDE

Treat the existing application as production code. First inspect the entire repository, architecture, database schema, auth, billing, storage, AI integrations, mobile clients, CI/CD, environment configuration and tests. Produce an implementation plan before changing code.

Do NOT create a second unrelated application. Extend the existing Global AI Video App as a modular product. Keep this project completely independent from any unrelated project such as D.Takip.

Do not delete, rename or rewrite working features merely for stylistic reasons. Prefer additive migrations, feature flags, adapters and backward-compatible API versions.

Before choosing libraries/models, inspect current official documentation and reputable open-source implementations. Record license, commercial-use restrictions, pricing assumptions, data-retention implications and vendor lock-in.

Never hard-code API keys, secrets, model credentials, signing keys or payment credentials. Use environment/secret management and separate dev/staging/prod configurations.

Every paid AI operation must be metered before dispatch, idempotent, retry-safe and auditable. A user must never be double-charged because a job retries.

All creator payouts, credit debits/refunds and revenue-share events must use an immutable ledger. Never derive money balances only from mutable counters.

Implement abuse controls for impersonation, non-consensual intimate imagery, minors, fraud, prohibited content and copyright complaints. User-facing generated media should support provenance/watermark metadata where practical.

Do not claim a model/API supports a feature until verified. Hide unsupported providers behind disabled feature flags.

# 1. PRODUCT NORTH STAR

Build a consumer AI-video platform in which users can create short-form videos from photos, prompts and reusable templates; replace one or multiple consenting identities in eligible videos; publish reusable templates; distribute template links; and earn revenue when their templates or referrals generate qualifying paid usage.

## Core loop

Discover trend → select template → add permitted identity media → generate → share → recipient opens deep link → creates their version → optionally publishes a template → creator/referrer earns according to platform rules.

## Product pillars

| Pillar | Goal |
| --- | --- |
| Generate | Photo-to-video, text/image-to-video, transformations and premium cinematic generation. |
| Remix | Reusable template engine optimized for low-cost repeat generations. |
| Replace Everyone | Multi-person detection/tracking and identity replacement for authorized content. |
| Marketplace | Creators publish templates; users discover, save, remix and rate them. |
| Monetize | Subscription + credits + creator revenue share + referral attribution. |
| Scale | Provider-agnostic model router, async jobs, queues, object storage, CDN and observability. |

# 2. REQUIRED USER EXPERIENCES

## 2.1 Home / Trending

Vertical feed and grid modes; categories such as Trending, New, Friends, Comedy, Dance, Cinematic and Multi-Person.

Each template card: preview, creator, use count, estimated credits, duration, supported person count, generation time estimate, safety badge and CTA: Try this template.

Ranking must be server-controlled and configurable; do not bake ranking weights into mobile clients.

Deep links must open directly to the relevant template after install/attribution where platform capabilities permit.

## 2.2 Create

Modes: Template Remix, Photo-to-Video, Text-to-Video, Image-to-Video, Multi-Person Replace, Enhance/Upscale.

Before generation show exact credit price or a bounded estimate. Require confirmation when price can vary materially.

Upload validation: file type, duration, dimensions, size, face count where applicable, moderation and consent acknowledgment.

Generation screen: queued/running/post-processing/completed/failed states, progress, cancel where supported, retry and refund behavior.

## 2.3 Replace Everyone

Analyze source video and create stable person/track IDs across frames.

Display detected persons as Person 1…N with representative thumbnails.

User assigns an authorized source identity image/video to each track.

Run quality checks: frontal/occluded frames, minimum face size, track confidence and identity consistency.

Process identity replacement, temporal consistency, blending and optional enhancement.

Run output moderation and quality scoring before delivery.

Preserve audio unless user selects a licensed/authorized replacement.

Important: the feature is not permission to impersonate arbitrary people. Build consent/rights confirmations, reporting, blocking and moderation hooks into the workflow.

# 3. TEMPLATE SYSTEM

## Template definition

| Field | Requirement |
| --- | --- |
| template_id | UUID; immutable primary identifier. |
| creator_id | Owner/publisher. |
| source_asset_id | Canonical video/image asset. |
| version | Immutable published template version. |
| person_slots | 0..N track definitions and requirements. |
| prompt/config | Provider-neutral generation recipe. |
| credit_price | Server-side price or pricing rule. |
| visibility | draft/private/unlisted/public/blocked. |
| commercial_rights | Rights declaration + evidence metadata where applicable. |
| moderation_status | pending/approved/rejected/review. |
| metrics | Uses, paid uses, conversion, completion, reports; aggregated separately. |

## Template lifecycle

Draft → upload/analyze → configure slots → preview generation → moderation → publish → versioned updates → ranking/discovery → optional unpublish. Existing generated outputs must remain traceable to the exact template version used.

## Template economics

Do not promise a fixed payout such as $0.005/use in code. Revenue share must be a configurable policy. Only qualifying paid consumption can create creator earnings. Free/promotional credits may be excluded or assigned a separate pool.

# 4. CREDIT, SUBSCRIPTION AND BILLING ENGINE

## Credit model

Credits are a product abstraction, not currency. Store both user-facing credits and underlying estimated/actual compute cost.

Credit price is calculated server-side from operation, provider/model, duration, resolution, audio, number of identities, enhancement and current pricing policy.

Support subscription grants, purchased credit packs, promotional credits, creator rewards and manual adjustments as distinct ledger sources.

Define expiration independently by credit bucket; never silently merge buckets with different rules.

## Ledger invariants

| Ledger event | Example |
| --- | --- |
| grant | Monthly Pro allocation +1000 |
| purchase | Credit pack +1500 |
| reserve | Generation reserves -150 |
| settle | Actual charge confirms reserved amount |
| release | Unused reservation returned |
| refund | Failed generation returned |
| creator_earn | Qualifying template usage earning |
| payout | Creator balance transferred out |
| adjustment | Admin action with reason/audit identity |

Use double-entry or equivalent auditable accounting semantics. Every event needs idempotency_key, correlation/job ID, actor, timestamp, reason, currency/credit unit and before/after reconciliation capability.

## Example product configuration — editable, not hard-coded

| Item | Illustrative config |
| --- | --- |
| Pro subscription | $14.99/month; configurable by store/region |
| Template remix | 30 credits |
| Multi-person | 60+ credits based on slots/duration |
| Economy generation | 150 credits |
| Premium cinematic | 300+ credits |
| Extra packs | Store-specific products; remote-configured |

All actual App Store/Google Play products, commissions, taxes, regional prices and subscription rules must be read from the stores/backend configuration rather than assumed from this document.

# 5. CREATOR MARKETPLACE + REVENUE SHARE

## Creator onboarding

Creator profile, handle, payout country, age/eligibility checks, tax/KYC status where required, payout method and acceptance of creator terms.

Do not expose sensitive payout/KYC data to ordinary application services. Isolate it behind least-privilege boundaries.

Creators can see template analytics: views, opens, generations, successful generations, paid qualifying uses, conversion, gross attributable revenue, platform deductions, creator earnings and payout status.

## Revenue-share calculation

Implement a versioned RevenuePolicy service. Example conceptual formula:

creator_earning = eligible_net_revenue × creator_share_rate
eligible_net_revenue = attributable_revenue - store/payment fees - taxes/refunds - excluded costs (policy-defined)

The exact formula must be configurable, jurisdiction-aware and frozen per settlement period. Maintain a settlement snapshot so later pricing changes cannot rewrite historical earnings.

## Anti-fraud

Detect self-referral loops, device/account farms, repeated payment/refund abuse, automated template usage, stolen content and artificial engagement.

Hold suspicious earnings; maintain risk score and manual-review queue.

Set payout minimums, settlement delay and clawback rules for refunds/chargebacks.

# 6. REFERRAL / ATTRIBUTION ENGINE

Every creator may have shareable deep links for profile and individual templates.

Capture referrer_id, template_id, campaign_id, click timestamp, install/open attribution and qualifying purchase/generation events.

Define attribution windows and precedence centrally. Avoid double-paying creator-template share and referral commission unless policy explicitly permits stacking.

Use signed link parameters or server-issued tokens; never trust client-supplied creator IDs for payouts.

Provide campaign analytics and fraud signals.

# 7. AI MODEL ROUTER

## Provider-neutral interface

interface VideoProvider {
  estimate(request): CostEstimate
  submit(request, idempotencyKey): ProviderJob
  status(providerJobId): JobStatus
  cancel(providerJobId): CancelResult
  fetchResult(providerJobId): AssetReference
}

## Routing dimensions

Capability: template processing, image-to-video, text-to-video, audio, resolution, duration, multi-person.

Economics: predicted provider cost, expected retry rate, post-processing cost and egress.

Quality: internal benchmark score by use case.

Latency/capacity: queue depth, provider status and regional availability.

Policy: data retention, allowed content, commercial terms and geographic restrictions.

## Routing policy

Use the cheapest provider that clears a minimum quality/SLA threshold for standard jobs. Reserve premium models for explicit premium purchases or automatic fallback only when economics allow it. Provider selection and weights must be remotely configurable.

## Self-hosting migration

Abstract face detection/tracking, identity replacement, enhancement and selected open-weight generation behind the same provider interface. This allows API-first launch and later migration of high-volume workloads to owned/rented GPUs without changing mobile APIs.

# 8. MULTI-PERSON VIDEO PIPELINE

Ingest source; normalize codec/FPS/resolution and extract metadata.

Run content moderation and rights/consent gate.

Detect faces/persons and create temporal tracks.

Select representative frames and compute quality/occlusion metrics.

Map user-provided identity assets to selected tracks.

Perform identity transformation with temporal consistency controls.

Blend, restore/enhance where needed, reassemble video and audio.

Run identity consistency/visual artifact scoring and safety checks.

Encode delivery renditions; generate thumbnail/preview.

Store provenance: source asset IDs, model/provider versions, template version, parameters and job lineage.

Deliver via signed CDN URL; enforce retention/deletion policy.

Architecture must allow swapping the face/identity implementation. Do not tightly couple the product to one open-source repository or model license.

# 9. BACKEND SERVICES

| Service | Responsibilities |
| --- | --- |
| API Gateway/BFF | Auth validation, client API, rate limiting, request shaping. |
| User/Auth | Profiles, sessions, entitlements, age/region flags. |
| Asset Service | Uploads, metadata, signed URLs, retention, deletion. |
| Generation Service | Job creation, state machine, idempotency, orchestration. |
| Model Router | Provider capability/cost/quality routing. |
| Template Service | Drafts, versions, publishing, rights and moderation state. |
| Feed/Ranking | Discovery, trending, personalization inputs. |
| Billing/Credit | Entitlements, store receipts, ledger, reservations/refunds. |
| Creator Service | Profiles, analytics, revenue policy, settlements. |
| Referral Service | Deep links, attribution, campaign rules. |
| Moderation/Risk | Safety classification, reports, fraud, manual review. |
| Notification | Push/email/in-app generation and payout events. |
| Admin Console | Moderation, pricing, providers, templates, refunds, audit. |
| Analytics/Event Bus | Product events, warehouse pipeline and experiments. |

# 10. DATA MODEL — MINIMUM TABLES

| Table | Minimum fields / intent |
| --- | --- |
| users | id, handle, status, country, created_at |
| user_entitlements | user_id, plan, source, starts_at, ends_at |
| assets | id, owner_id, type, storage_key, hash, metadata, retention_class, status |
| generation_jobs | id, user_id, type, state, provider, model, template_version_id, cost_estimate, actual_cost, credits_reserved, credits_settled, idempotency_key |
| generation_inputs | job_id, asset_id, role, track_id, parameters |
| generation_outputs | job_id, asset_id, quality_score, moderation_status |
| templates | id, creator_id, current_version_id, visibility, moderation_status |
| template_versions | id, template_id, version, source_asset_id, config_json, credit_rule_id, published_at |
| template_person_slots | template_version_id, slot_id, track_config, requirements |
| credit_ledger | id, user_id, event_type, amount, bucket, job_id, idempotency_key, created_at |
| store_transactions | id, user_id, store, product_id, external_tx_id, status, amount, currency |
| revenue_policies | id, version, config, effective_from, effective_to |
| creator_earnings_ledger | id, creator_id, event_id, template_id, policy_version, gross_basis, amount, status |
| settlements | id, creator_id, period, amount, status, snapshot |
| referral_clicks | id, token, referrer_id, template_id, campaign_id, created_at |
| attributions | id, user_id, referral_click_id, model, expires_at |
| moderation_cases | id, entity_type, entity_id, reason, state, reviewer_id |
| reports | id, reporter_id, entity_type, entity_id, reason, state |
| audit_log | id, actor_type, actor_id, action, entity_type, entity_id, metadata, created_at |
| feature_flags | key, environment, value, rollout |

# 11. JOB STATE MACHINE

CREATED → VALIDATING → MODERATION_PENDING → CREDIT_RESERVED → QUEUED → RUNNING → POST_PROCESSING → OUTPUT_MODERATION → COMPLETED
Failure branches: REJECTED | FAILED_RETRYABLE | FAILED_FINAL | CANCELLED
Settlement: reserve before provider dispatch; settle on successful billable completion; release/refund according to failure policy.

All transitions must be transactional or event-driven with deduplication. Worker crashes and provider webhook duplication must not create duplicate generations or charges.

# 12. API SURFACE — EXAMPLE

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /v1/feed | Trending/discovery feed |
| GET | /v1/templates/{id} | Template detail/current version |
| POST | /v1/templates | Create draft |
| POST | /v1/templates/{id}/publish | Moderate/publish new version |
| POST | /v1/generations/estimate | Return capability + credit estimate |
| POST | /v1/generations | Create idempotent generation job |
| GET | /v1/generations/{id} | Status/progress/output |
| POST | /v1/generations/{id}/cancel | Cancel where possible |
| GET | /v1/credits/balance | Bucketed balance |
| GET | /v1/credits/ledger | User ledger |
| POST | /v1/store/verify | Verify store transaction server-side |
| GET | /v1/creator/analytics | Creator metrics |
| GET | /v1/creator/earnings | Earnings/settlements |
| POST | /v1/referrals/link | Create signed share/deep link |
| POST | /v1/reports | Report template/output/user |

Claude must adapt endpoint names to the existing codebase conventions instead of duplicating equivalent APIs.

# 13. STORAGE, CDN AND RETENTION

Use object storage with private-by-default buckets and signed upload/download URLs.

Separate originals, normalized intermediates, previews and final outputs; define lifecycle rules for each.

Hash assets for deduplication and abuse detection where lawful.

Do not keep biometric/identity-derived embeddings indefinitely by default. Define explicit retention and deletion semantics.

User account deletion must trigger a verifiable deletion workflow for eligible assets and derived data, subject to legal/accounting retention requirements.

CDN delivery should use short-lived signed URLs for private content and cacheable public previews for approved templates.

# 14. SAFETY, CONSENT, COPYRIGHT AND TRUST

Require users to confirm they own/have permission to use uploaded faces, voices, videos and template source media.

Block or escalate sexualized content involving minors, non-consensual intimate imagery, exploitative impersonation and other prohibited content.

Provide reporting/takedown workflow for impersonation and copyright claims; retain audit evidence of moderation decisions.

Distinguish parody/creative transformation from deceptive real-world claims in product UX and moderation policy.

Support visible or metadata-based AI provenance/watermarking where technically practical and compatible with distribution.

Rate-limit high-risk workflows and new accounts; use device/account/payment risk signals.

Do not build 'remove watermark', 'bypass moderation', or identity-evasion features.

# 15. OBSERVABILITY + UNIT ECONOMICS

## Per-generation telemetry

provider/model/version, input/output duration, resolution, queue time, inference time, retries, provider cost, post-processing GPU cost estimate, storage/egress estimate, credits charged, refund, quality score and failure reason.

Never log raw secrets or unnecessary sensitive user media.

## Business dashboard

| Metric | Why |
| --- | --- |
| Generation success rate | Core reliability |
| P50/P95 time-to-result | UX/SLA |
| Cost per successful generation | Gross-margin control |
| Credits consumed / payer | Pricing health |
| Free→paid conversion | Monetization |
| D1/D7/D30 retention | Product-market fit |
| Template reuse coefficient | Marketplace/network effect |
| Share→install→generate funnel | Virality |
| Creator earnings concentration | Marketplace health |
| Refund/chargeback rate | Fraud/economics |
| Contribution margin by feature/model | Routing decisions |

# 16. RANKING / TRENDING

Start with an explainable server-side score and later graduate to learned ranking.

score = w1*recent_successful_uses + w2*share_rate + w3*completion_rate + w4*paid_conversion + w5*quality - w6*report_rate - w7*failure_rate

Apply freshness decay, category diversity, creator diversity, safety penalties and anti-gaming limits. Never expose raw ranking weights to clients.

# 17. ADMIN CONSOLE

Provider/model enable/disable, routing weights and emergency kill switch.

Credit pricing rules, subscription entitlements, promotions and regional configuration.

Template moderation/review, takedown, creator suspension and appeal notes.

Generation/job search with cost, state and lineage; manual refund with reason.

Creator settlement review, fraud holds and payout status.

Feature flags/A-B experiments with audit trail.

Operational dashboards: queues, provider failures, spend burn-rate and cost anomalies.

# 18. MOBILE REQUIREMENTS

Preserve existing iOS/Android architecture and navigation unless migration is necessary.

Use resumable uploads for large videos; background-safe upload behavior where platform allows.

Generation jobs must survive app termination; state is server-authoritative.

Cache previews, not sensitive originals; use secure local storage for auth tokens.

Support push notifications for generation completion/failure and creator payout events.

Deep links/universal links/app links for templates and creator profiles.

Remote config for feature exposure, credit labels and model availability.

# 19. SECURITY

Short-lived access tokens, rotating refresh tokens, server-side authorization on every asset/template/job.

Signed uploads with content-length/type constraints; malware/file validation where relevant.

Webhook signature verification and replay protection for stores/providers.

Strict RBAC for admin/finance/moderation; high-risk actions require audit records.

Encrypt data in transit and at rest; secrets in managed secret storage.

Rate limiting, bot protection, idempotency keys and abuse throttles.

Backups with tested restore procedure; defined RPO/RTO targets before production scale.

# 20. TESTING / ACCEPTANCE CRITERIA

Unit tests for pricing, ledger, settlement, attribution and state transitions.

Integration tests with mocked provider/store webhooks, including duplicates, timeouts and out-of-order events.

End-to-end happy paths for template remix, multi-person generation, subscription/credit purchase, creator publish and referral attribution.

Failure tests prove credits are not lost on rejected/failed jobs and cannot be duplicated via retry.

Load tests for feed, upload initiation, generation creation and job-status polling/websocket paths.

Security tests for IDOR, signed URL leakage, forged referral IDs, webhook replay and privilege escalation.

Moderation regression suite and manual red-team scenarios.

Database migrations must have rollback/forward-fix strategy and be tested against a production-like copy.

# 21. IMPLEMENTATION PHASES

| Phase | Deliverable |
| --- | --- |
| 0 — Audit | Repository map, dependency/license audit, existing schema/API map, risks, migration plan. |
| 1 — Foundations | Feature flags, generation state machine, asset service, ledger, model-provider abstraction. |
| 2 — Template Remix | Template schema/versioning, feed, remix flow, deep links, low-cost processing path. |
| 3 — Multi-Person | Detection/tracking UI + backend pipeline, quality controls, moderation. |
| 4 — Monetization | Subscriptions/credits, server receipt verification, reservations/refunds, economics dashboard. |
| 5 — Creator Marketplace | Publish flow, analytics, revenue policy, earnings ledger, moderation. |
| 6 — Referral | Signed links, attribution, campaign analytics, anti-fraud. |
| 7 — Scale | Queues, autoscaling, provider failover, CDN/lifecycle, spend controls, self-host adapters. |
| 8 — Production hardening | Security, privacy, deletion, backup restore, load testing, store readiness. |

# 22. CLAUDE'S REQUIRED OUTPUT BEFORE CODING

Repository architecture summary and identification of the existing modules to reuse.

Gap analysis against this specification.

Proposed database migrations with backward-compatibility notes.

API contract changes and mobile impact.

AI provider/model matrix: capability, current verified price, license/terms, data retention, expected quality/latency.

Build-vs-buy decision for face tracking, identity replacement, generation and enhancement.

Threat model and moderation plan.

Unit-economics spreadsheet/table with best/base/worst cases.

Implementation plan broken into small mergeable PRs.

Explicit list of assumptions/questions. Do not silently invent business rules.

# 23. DEFINITION OF DONE

The feature set is not done merely when a demo video can be generated. Production readiness requires: reliable async execution, correct billing/ledger behavior, safe failure/refund handling, creator attribution, auditable revenue share, moderation/reporting, provider abstraction, observability, security, deletion/retention, store-compliant monetization, automated tests and documented operations.

All major features must be independently feature-flagged so the existing application can ship while marketplace, multi-person and creator monetization are progressively enabled.

# 24. COPY-PASTE COMMAND TO CLAUDE

Read this specification completely before modifying the repository.

Your task is to extend the EXISTING Global AI Video App into the AI Video Creator Economy Platform described here. Do not create a separate app and do not mix this project with D.Takip or any unrelated repository.

First inspect the full codebase and current documentation. Then return:
1) architecture audit,
2) gap analysis,
3) proposed migrations,
4) provider/model research with current official docs and commercial-use constraints,
5) phased implementation plan,
6) risks and assumptions.

After that, implement phase-by-phase in small, testable changes. Preserve existing functionality. Use feature flags and backward-compatible migrations. Do not hard-code secrets, pricing, payout rates or provider choices. All credit and creator-money events must be idempotent and auditable. Build moderation, consent, reporting, copyright/takedown and anti-fraud controls as first-class requirements, not later patches.

For every phase, run tests and report:
- files changed,
- migrations,
- APIs added/changed,
- environment variables required,
- tests executed/results,
- security/privacy implications,
- estimated compute cost,
- known limitations,
- exact next step.

If the repository contradicts an assumption in this document, prefer the repository's working architecture and explain the adaptation before changing it.

# 25. IMPORTANT PRODUCT DECISIONS TO KEEP CONFIGURABLE

Subscription price and included credits.

Credit cost per generation type/model/duration/resolution.

Creator revenue-share percentage and eligible-revenue definition.

Referral commission and attribution window.

Free-generation allowance and watermark policy.

Template publishing eligibility and moderation thresholds.

Maximum source-video duration, person count and output resolution.

Provider/model routing thresholds and premium model access.

Asset retention periods and geographic availability.

Payout minimum, settlement delay and fraud hold.

END OF MASTER SPEC

# V3 PRODUCT UPDATES — OVERRIDES AND ADDITIONS

This document is the single consolidated handoff. All V2 sections remain binding unless explicitly superseded here. Execute repository audit first; do not assume features already exist.

# 26. TEMPLATE-FIRST PRODUCT AND MVP PRIORITY

Home screen is a short-form Trending Templates feed; primary CTA: Try with your photos. Advanced text/image-to-video tools live in Create tab.

MVP: licensed first-party templates, variable person slots, upload, preview, generation, payment/credits, share/deep links, moderation, telemetry. Phase 2: creator publishing, earnings, referrals. Phase 3: self-host optimization and advanced creator tools.

Person slots are a variable-length array (1..N); avoid hard-coded 3/4-face assumptions. Slot identity and source-track mapping must remain stable across versions.

Template ingestion console: source + rights evidence → detect/track persons → define slots → preview → quality/moderation → publish.

Use only licensed/owned/permitted template media. Advertised competitors do not prove ownership or API capability.

# 27. AUDIO-DRIVEN LIP SYNC AND FACIAL ANIMATION

Support speech-driven lip sync, singing/vocal lip sync, audio-driven facial animation, expression transfer, and preservation of head pose, gaze and original body motion. Music without vocals does not imply arbitrary mouth movements.

Audio timeline: voice activity/vocal separation → speaker diarization → audiovisual active-speaker matching → map time segments to person slots; overlapping speakers and ambiguous matches must allow manual assignment.

Per-person audio segments support simultaneous speakers. Never assume diarization alone reliably identifies visible speaker; expose confidence and fallback/manual correction.

Pipeline: ingest → rights/consent & safety checks → audio extraction → vocal/speech segmentation → diarization/active speaker → face/person tracks → identity replacement → phoneme/vocal timing → lip sync per track → expression/head motion preservation → temporal restoration → remux → QC → output moderation → delivery.

Modular provider capabilities: FACE_REPLACEMENT, MULTI_FACE_REPLACEMENT, SPEECH_LIP_SYNC, SINGING_LIP_SYNC, MULTI_SPEAKER_LIP_SYNC, FACIAL_ANIMATION, EXPRESSION_TRANSFER, ACTIVE_SPEAKER_DETECTION, AUDIO_SEPARATION, FACE_RESTORATION.

Template/job config: audio_mode=original|custom|none; lip_sync.enabled; lip_sync.mode=speech|singing|auto; speaker_mapping=[{start_ms,end_ms,person_slot_id,confidence}]; preserve.head_motion/expression/eye_motion; quality=standard|premium.

Quality gates: sync offset (ms), lip-sync alignment score, identity consistency, face artifact score, flicker/temporal consistency, track-switch errors. Failed QC triggers capped retry or credit refund per policy.

Consent/rights required for likeness and voices. No non-consensual impersonation, deceptive real-world claims, or sexualized exploitation. Label synthetic output where applicable.

# 28. COST-AWARE ROUTING AND TEMPLATE ECONOMICS

Separate cheap template remix/identity pipeline from expensive full generative video. Select only technically capable, commercially licensed providers.

Estimate expected USD cost before charging: provider inference + preprocessing + lip-sync + persons + duration + retries + storage/egress. Require margin floor and per-job cost ceiling; cancel or re-quote when ceiling exceeded.

Admin template dashboard: views, successful uses, paid uses, revenue, AI cost, creator payouts, refunds, contribution margin. Alert and disable unprofitable templates or providers.

Build reproducible model benchmark harness with 20–50 consented test clips, tracking quality, identity consistency, lip-sync, p50/p95 latency, success, provider cost and license constraints.

Use verified current provider prices, not speculative unit costs, when calculating real economics.

# 29. GROWTH, ATTRIBUTION AND EXPERIMENTATION

Every template and generated video gets a signed deep link to Try this template; preserve attribution across web-to-app install when supported and compliant.

Optional branded end-card/watermark on free outputs; paid removal configurable. Never remove third-party rights/provenance watermarks.

A/B test preview thumbnail, CTA, pricing, ordering and landing flow with server-side assignment and clean event attribution.

Trend ingestion is editorial and rights-reviewed, not unrestricted copying of trending TV/film footage.

Launch KPI funnel: impression→template open→upload→successful generation→share→click→install→first generation→paid conversion; cost per success and margin by cohort.

# 30. CLAUDE IMPLEMENTATION COMMAND — V3

FIRST: audit the existing repo, current code, migrations, providers, licensing, store compliance and tests. Present findings and exact phased PR plan BEFORE implementation.

THEN: implement MVP in backward-compatible, feature-flagged PRs; keep creator marketplace as next phase with schema hooks in MVP; do not break existing features or mix with D.Takip.

For lip sync, use independent interfaces for audio separation, diarization, active-speaker detection, identity replacement, lip sync, facial animation, enhancement and QC. Support multiple speakers, ambiguity and fallback.

For each phase report changed files, migrations, API contracts, tests, cost per successful output, provider terms, failure/refund behavior, risks, and next actions. Do not claim unimplemented features are complete.

# MASTER SPEC V4 — AI STUDIO & AGENTIC FILMMAKING EXPANSION

This V4 addendum is normative and extends every V3 requirement. All V3 features remain in scope. Existing repository architecture and working functionality take precedence over hypothetical implementation details. New capabilities are independently feature-flagged; do not claim they work until integrated and tested.

# 1. Product architecture and navigation

Three integrated experiences: TRENDING (template-first viral creation), AI STUDIO (agentic video production/editing), CREATOR MARKETPLACE (template, authorized character and referral earnings).

Shared assets, generation jobs, credit ledger, identity/consent management, moderation, publishing, and model routing across all experiences.

Prioritize launch readiness with incremental releases; all features are part of the V4 target scope, not necessarily all enabled on day one.

# 2. AI Director / natural-language filmmaking

Accept freeform creative brief, language, aspect ratio, duration, budget, characters, audio style and platform target.

Agent produces structured storyboard with shots, timing, dialogue, camera movements, model capability requirements, estimated credits and expected limitations; request user approval before expensive execution.

Plan → estimate → user confirm → render shots → synthesize/attach authorized voice → lip-sync → assemble → subtitle → QA → export.

Support revisions to a single shot without regenerating unaffected shots; version scripts and storyboards; show cost delta before revision.

AI Director cannot bypass rights/consent/moderation and must expose uncertainty in capabilities.

# 3. Multi-scene storytelling and timeline

Represent projects as sequences, scenes, shots, tracks, transitions, captions, effects, audio layers and references with immutable versions.

Provide storyboard view and simple timeline UI; trim, reorder, split, duplicate, replace and regenerate individual shots.

Support 9:16, 16:9, 1:1; auto reframing, safe areas and platform-specific export presets.

Maintain project-level undo/redo or revision history, recoverable autosaves and resumable rendering.

# 4. Video Extend, prepend and inpainting

Extend a shot at beginning or end; support continuation with controlled duration, character, environment, camera and audio intent.

Offer optional insertion into a middle gap / video inpainting only when provider supports it.

Use boundary frames, motion/camera context, audio continuity and character references; measure transition seam quality.

Quote incremental credits and estimated duration; reject unsupported provider requests safely.

# 5. AI Editing Agent / conversational editing

Interpret instructions such as change background, recolor an object, replace an authorized person, remove a scene, add dialogue, modify lighting, replace music, change aspect ratio or extend a shot.

Translate user requests into typed, auditable edit operations scoped to time range, shot, object, track or whole project; ask clarification when targets are ambiguous.

Use object detection/segmentation/tracking for region-based edits and preserve unedited content wherever possible.

Generate non-destructive edit decision lists, previews, undo and rollback; prohibit silent destructive overwrites.

Support editing through a chat interface and direct timeline controls with equivalent backend operations.

# 6. Character consistency and digital cast

Create project-scoped character profiles containing authorized reference assets, visual traits, costume presets, voice permission status and character identifiers.

Use reference-guided generation and cross-shot identity/wardrobe consistency checks; track changes intentionally requested by the user.

Multi-person speaker attribution and per-person lip-sync, singing synchronization, facial expression, head pose and audio alignment from V3 remain required.

Allow consent withdrawal and revoke future use; delete eligible derived reference data according to policy.

Do not guarantee perfect consistency: provide confidence/quality metrics and user correction workflow.

# 7. Voice, audio, music, subtitles and localization

Text-to-speech with multilingual voice options; speech-to-text, speaker diarization, translated subtitles and optional dubbing.

Authorized voice cloning only with verified rights/consent and a separate abuse prevention workflow.

Audio separation, music ducking, noise cleanup, SFX generation where supported, audio mixing and loudness normalization.

Use licensed audio assets or user-provided rights-cleared tracks; retain music license metadata.

Align subtitles and audio timeline to video edits; re-run affected synchronization after shot changes.

# 8. AI Actor Marketplace (licensed likeness)

Creators may publish opt-in digital character/actor profiles only after identity/rights checks and explicit licensing terms.

License defines permitted media, territory, duration, commercial uses, prohibited contexts, rate, revocation and attribution.

Usage authorization is checked at job dispatch and again at publication; payout ledger separates actor licensing from template creator share and referral rewards.

Implement consent receipts, takedown, appeal, impersonation detection, privacy controls, settlement holds and contract versioning.

Launch behind a dedicated feature flag and legal/compliance review; never permit unconsented impersonation.

# 9. Model registry and router upgrades

Capability tags: VIDEO_EXTEND, VIDEO_PREPEND, VIDEO_INPAINT, OBJECT_EDIT, SCENE_EDIT, MULTI_SCENE, CHARACTER_REFERENCE, VIDEO_REFRAME, AUDIO_GENERATION, DUBBING, VOICE_TTS, SUBTITLES, SPEECH_TO_TEXT, SPEAKER_DIARIZATION, LIP_SYNC, SINGING_LIP_SYNC, MOTION_TRANSFER, FACE_REPLACEMENT.

Provider adapters expose estimate, submit, status, cancel, result, capability constraints, input requirements, retention policy and commercial licensing metadata.

Maintain current provider cost/availability separately from static code; never assume claims like number of models, exact feature limits or current vendor prices without verifying official docs.

Route based on quality floor, budget ceiling, queue latency, rights/policy, geographic support, failure rate and gross-margin constraints; support provider fallbacks and kill switches.

# 10. Technical schemas / entities

New or extended entities: projects, project_versions, storyboards, scenes, shots, timeline_tracks, timeline_clips, edit_operations, render_manifests, character_profiles, character_references, consent_receipts, actor_listings, actor_licenses, license_usage_events, audio_tracks, subtitle_tracks, generation_quality_reports.

Every edit operation includes project_version_id, target scope, prompt, structured parameters, asset lineage, cost estimate, final charge and rollback metadata.

Reuse V3 ledger, job state machine, creator earnings and moderation tables; add versioned migrations, constraints and indexes.

Prefer event-based accounting for actor fees, creator revenue share and referral commissions; idempotent settlement and reversal events.

# 11. Suggested API surface

POST /v1/projects; GET /v1/projects/{id}; POST /v1/projects/{id}/storyboard; POST /v1/projects/{id}/estimate; POST /v1/projects/{id}/render

POST /v1/projects/{id}/edits; POST /v1/projects/{id}/revisions/{revision_id}/restore; GET /v1/projects/{id}/timeline

POST /v1/shots/{id}/extend; POST /v1/shots/{id}/inpaint; POST /v1/shots/{id}/reframe

POST /v1/characters; POST /v1/characters/{id}/references; POST /v1/characters/{id}/consents

GET /v1/actors; POST /v1/actors/{id}/license-quote; POST /v1/actors/{id}/license

Adapt endpoint names to the existing backend conventions and authorization patterns.

# 12. Economics and production controls

Before generation or edit, estimate per-stage cost, credit charge, retry allowance, actor licensing fees, creator revenue share and expected contribution margin.

Per-project cost cap and per-job cost ceiling; suspend automatically if provider price or failure rate crosses threshold.

Use reusable intermediate assets and selective shot regeneration to avoid charging for the entire film after minor edits.

Expose project-level and feature-level unit economics, including audio, dubbing, lipsync, extend, editing and actor fees.

# 13. Safety, copyright and provenance

Rights/consent validation for reference photos, celebrity likenesses, source videos, music and voices.

Content moderation at input, script/storyboard, rendered shot and final export stages; reports, appeals and emergency disablement.

Support AI-generated media disclosure, provenance metadata and configurable visible watermark policy.

Block non-consensual sexual deepfakes, minor exploitation and deceptive impersonation; retain minimal audit evidence and privacy-safe deletion pathways.

# 14. QA, evaluation and tests

Benchmark suite of diverse prompts, languages, scene changes, multi-person footage, audio/lip-sync and character reference conditions; compare providers on quality, cost, latency, failure rate and rights compliance.

Automated checks for scene boundary continuity, face identity drift, lip/audio offset, flicker, caption timing, frame artifacts and export correctness; human review for subjective quality.

Test credit reservation/settlement/refunds, actor license expiry, consent revocation, failed partial renders, duplicate callbacks, timeline rollback and provider outages.

Load-test concurrent project renders and protect queue fairness and spend limits.

# 15. Rollout plan and acceptance gates

Stage A: V3 viral template flow, multi-person authorized replacement, lip-sync, credits and sharing production-hardening.

Stage B: AI Studio foundations — project model, storyboard, multi-scene assembly, subtitle/audio pipeline, character references.

Stage C: Agentic editing, extend/prepend, object/scene edits, timeline revisioning and selective re-render.

Stage D: Creator marketplace expansion and licensed AI actor marketplace with settlement, moderation and compliance review.

Stage E: Provider benchmarks, self-host optimization, advanced editing, internationalization and scaling.

A stage is complete only with working end-to-end flows, test evidence, production cost accounting, rollback and operational runbooks.

# 16. Claude execution directive

FIRST inspect the actual repository, prior V3 implementation status, dependencies, database, auth, billing, providers, mobile UI and test suite. Do not build a parallel app. Do not mix with D.Takip.

Deliver a gap matrix for V3 + V4, feature flags, staged architecture, schema migration plan, verified vendor capability/licensing matrix and risks BEFORE editing code.

Then implement incrementally with tests, migration safety, documented environment variables, changed-file report and measured costs.

Do not present mockups, placeholders or speculative provider features as production-complete. Clearly label not implemented, stubbed, experimental and production-ready capabilities.

# FINAL INSTRUCTION TO CLAUDE

Implement the complete V3 + V4 target scope in the existing project using the staged plan. Do not drop V3 features. Prioritize working, safe, commercially viable user journeys over feature checkboxes. Start with an audit and present the plan, then execute each stage with tests and reports. Every feature must be compatible with real provider capabilities, consent requirements and verified commercial terms.

# V5 ADDENDUM — SELF-LEARNING & CREATIVE INTELLIGENCE ENGINE

This addendum is normative and extends all V4 requirements. Implement it inside the EXISTING application; do not replace or fork the V4 product. Prioritize privacy, user intent, diversity, measured quality and reversible improvements.

# 1. Product objective and non-memorization contract

Learn production technique, not the content of prior users’ videos. Never treat high engagement as proof that a creative concept should be copied. For original-generation requests, avoid unrequested reuse of past plots, character designs, choreography, scene composition or phrasing.

Intent precedence: explicit user instructions > selected template/authorized references > user-selected creative mode > adaptive suggestions. When a user explicitly requests an existing licensed template, faithful reproduction is allowed within the granted rights.

Never guarantee uniqueness. Detect suspiciously close matches and offer a revised generation plan, but allow common genre conventions and intentional authorized reuse.

# 2. Architecture and separation of concerns

Build independently versioned services: Intent Parser, Prompt Optimizer, Creative Planner, Technical Memory, Consent-Aware Preference Memory, Model Performance Registry, Adaptive Router, Novelty Evaluator, Quality Evaluator, Feedback Collector, Offline Trainer/Evaluator, Experiment Registry and Policy Gate.

Technical Memory stores model capability, provider cost, reliability, latency, quality, error taxonomy and parameter outcomes. Creative/Preference Memory stores only user-authorized preferences and reusable assets; no cross-user leakage.

Expose capability-checked interfaces and event schemas; maintain compatibility with V4 AI Director, Multi-Scene Storytelling, Video Extend, Editing Agent, Face Swap, Lip Sync, Template Engine, Creator Marketplace and Credits.

# 3. Request processing and creative modes

Parse the request into immutable user intent, optional preferences, constraints and generation objectives. Store original prompt and separately versioned optimized prompt; never silently overwrite the original.

Modes: Faithful (minimum interpretation), Balanced (default; bounded creative suggestions), Experimental (wider ideation subject to cost/safety). Let users switch modes and request variations.

Generate multiple candidate plans when economical; evaluate instruction adherence, feasibility, safety, quality, cost and novelty. Do not introduce unwanted story events or alter identity/consent constraints.

Use distinct seeds and composition strategies for user-requested variations. Randomness alone is not evidence of meaningful creativity.

# 4. Anti-memorization and diversity controls

Compute semantic similarity for prompts/storyboards and optional perceptual similarity for outputs, using only content that is lawfully retained and authorized for comparison.

Separate intentional template reuse from unintended near-duplicates. Similarity thresholds must be category-aware, calibrated on labeled examples, and auditable; never reject content solely on a single embedding score.

Track diversity across narrative, composition, camera movement, locations, pacing and visual style. Prevent repeated default patterns and feedback loops favoring only popular genres.

Use exploration/exploitation strategies (e.g., constrained contextual bandits) for technical routing, with budgets, safe baselines, minimum quality gates and rollout limits. Never explore by secretly increasing user charges.

# 5. Feedback, data governance and permissions

Capture per-job: intent category, selected creative mode, model/provider/version, prompt strategy/version, duration/resolution, success/failure, retries, latency, estimated/actual cost, objective quality signals, user rating, regeneration and opt-in learning status.

Do not equate views, clicks or popularity with originality, technical correctness or user satisfaction. Maintain separate scores and monitor feedback selection bias.

Use aggregate/limited telemetry by default. Require appropriate opt-in and rights before retaining private images, voices, face embeddings, prompts containing personal data or generated outputs for training. Provide deletion/opt-out pathways and defined retention.

No cross-user creative memory access. Third-party model outputs are not training data unless provider contracts and applicable rights explicitly permit it. Protect against prompt injection and data poisoning in feedback and uploaded templates.

# 6. Continuous learning lifecycle

Per request: use only previously approved policies and models; log allowed metrics. Do NOT retrain foundation model weights per request.

Periodic offline: aggregate consented data, curate datasets, train/rerank candidate router/prompt policies, test on held-out and adversarial cases, then register versioned candidate artifacts.

Online deployment: shadow mode → limited A/B rollout → monitored expansion; automatic rollback for regressions in quality, novelty, privacy, cost or reliability.

Fine-tuning is a later optional phase for commercially usable open-weight models with documented licenses, rights-cleared datasets, evaluation, model cards and human approval.

# 7. Quality and evaluation gates

Measure instruction adherence, visual fidelity, identity consistency, temporal coherence, lip-sync offset, audio quality, novelty, diversity, latency, cost per successful job, safety failures and complaint rate.

Benchmark on a fixed, diverse, rights-cleared evaluation set with dance, comedy, dialogue, music, ads, history, multi-person, editing, extension and long-form scenes. Include rare genres and minority use cases to detect collapse.

Use blind human review for creativity and originality; automated novelty scores are imperfect proxies. Evaluate regression by segment, not only overall average.

Set explicit launch thresholds based on current baseline; require statistical confidence or sufficient evidence before promotion. Keep prior production versions available for rollback.

# 8. Data model / APIs / operational controls

Propose additive tables: learning_events, prompt_strategies, model_performance_aggregates, creative_preferences, evaluation_datasets, evaluation_runs, experiment_assignments, learning_policy_versions, model_registry_versions, similarity_audits and consent_records.

Every record must carry schema version, provenance, purpose/consent scope, retention deadline where applicable, and linkage to generation/job IDs without exposing unrelated users.

Add internal endpoints for prompt plan preview, quality feedback, experiment assignments, evaluation results, policy publication/rollback and user preference/deletion controls; enforce RBAC and idempotency.

Admin panel must show model-routing improvements, creative diversity by category, near-duplicate rate, quality by cohort, learning-data eligibility, drift alerts, cost and rollback controls.

# 9. Acceptance tests and failure cases

Same broad prompt repeated 100 times must show controlled diversity without violating intent; authorized exact-template mode must preserve template behavior.

A high-performing viral template must not automatically dominate original prompt generation; novelty metrics must not punish user-requested faithful remixes.

Feedback poisoning, duplicate feedback, missing consent, user deletion, provider price changes, model regressions and cold-start categories must be tested.

Validate no user-to-user media leakage, no training on disallowed assets, no double charging, and no unapproved self-deploying model updates.

Compare baseline vs adaptive policy on held-out datasets for quality, latency, cost, diversity and failure rate; report negative results transparently.

# 10. Phased execution and Claude handoff

Phase A: audit current V4 code and data flows; identify actual versus planned capabilities. Deliver a gap report and migration plan before code changes.

Phase B: instrumentation, consent controls, technical memory, evaluation harness and dashboards behind feature flags.

Phase C: prompt optimizer, three creative modes, novelty evaluation and user feedback; preserve original prompt and user control.

Phase D: offline adaptive routing and experimentation; staged rollout, audit and rollback.

Phase E: optional rights-cleared fine-tuning after demonstrated benefit and governance review.

For each phase, list changed files, migrations, APIs, flags, provider costs, test commands/results, security impacts, known gaps and next steps. Never claim features work without evidence.

# COPY TO CLAUDE — EXECUTION DIRECTIVE

Read the ENTIRE V5 document, including inherited V4 sections and this normative addendum. Audit the existing repository first. Preserve working functionality and isolate this project from unrelated repositories. Implement learning as measurable, privacy-preserving, modular, versioned and reversible technical optimization; do not mechanically repeat prior creative outputs. Respect deliberate template reuse. Provide a phased implementation plan before editing code, then test and report every phase. Do not claim unimplemented modules are complete.

# V6 — CREATOR CHARACTER IDENTITY ECOSYSTEM

Status: implementation specification. All existing V1–V5 requirements remain in force. V6 adds a creator-first character creation, persistent identity, scripted casting, licensing and monetization subsystem. No absolute visual or vocal identity guarantee is technically asserted.

# V6.1 PRODUCT VISION & NON-NEGOTIABLES

Creators describe an original fictional digital actor in natural language; the platform generates a coherent identity with multi-view reference assets, expression studies, voice configuration, character profile and versioned identity package. Other users cast that character by name/handle in scripts while the system resolves a unique immutable ID.

The distinction is mandatory: immutable core identity (face/body identity constraints, identity ID, ownership and provenance) versus mutable performance (clothing, expression, pose, scene, dialogue, camera, hairstyle only if authorized). Character identity consistency is a measurable target, not a guarantee.

Never silently borrow a real person’s likeness or voice. Require affirmative rights/consent for real-person reference uploads and voice cloning; block deceptive impersonation, unauthorized likeness, exploitative or sexualized minor depictions, and infringement. Support wholly synthetic actors as default.

# V6.2 CREATOR STUDIO — END-TO-END UX

Entry points: Creator Dashboard → Characters → Create; also AI Studio → Create Character. Wizard steps: (1) description, (2) style/age appearance/body/face/personality/voice/languages, (3) rights and originality declaration, (4) seed identity previews, (5) approve master identity, (6) multi-angle generation, (7) QC and repairs, (8) voice/motion profile, (9) license/privacy settings, (10) publish or keep private.

Prompt supports detailed physical attributes, aesthetic (photorealistic, stylized, animation), accent, vocal timbre and performance archetype. Offer structured controls and multilingual natural language; normalize to a versioned character specification JSON while preserving original creator prompt.

Allow reroll before identity approval. After locking identity, edits to immutable traits create a new major identity version or a distinct character; cosmetic variations create authorized minor versions. Present clear credit estimate, generation progress, failures and refunds.

# V6.3 MASTER IDENTITY GENERATION & MULTI-ANGLE SHEETS

Generate a canonical front-face portrait and canonical full-body reference, then identity-conditioned left/right profiles, ±45° and ±90° views, rear view, neutral expression, smile, anger, sadness, speaking mouth shapes, standing/walking pose, close-up and full-body. Include controlled lighting variants, with the same canonical identity throughout.

Generate views from one approved master identity and reusable conditioning assets, not from unrelated text-only prompts. Prefer providers with reference-image conditioning, consistent-character support, 3D-aware/multiview capability or authorized fine-tuning. Record model/provider/version/seed/reference IDs and parameters.

QC checks: face similarity across angles, landmark geometry, body proportions, skin/hair/eye consistency, profile plausibility, hands/anatomy, temporal stability and subjective creator approval. No metric alone proves identity. Flag side/rear views where facial recognition is not meaningful. Regenerate only failed assets where supported.

Build exportable internal identity package: canonical images, multiview sheet, facial expression sheet, body and wardrobe baseline, optional permitted identity embeddings, voice profile ID, pronunciation, actor bio, rights metadata, generation provenance and checksums. Never expose sensitive biometric embeddings publicly.

# V6.4 PERSISTENT CHARACTER REGISTRY & RESOLUTION

Each actor has immutable character_uuid and public handle scoped to creator, e.g. @studio/mert; display names need not be unique. Script mentions resolve against explicitly selected project cast, creator handle, or disambiguation picker. Never resolve ambiguous names silently.

Character Registry stores immutable identity version, creator ownership, status (draft/private/unlisted/public/suspended), license scope, permitted media categories, usage pricing, languages, voice options, quality certification, references and moderation state.

Allow project-scoped cast snapshots: project_id + character_uuid + identity_version + voice_version + allowed wardrobe variants. Existing scenes should not unexpectedly change when a creator updates the public character profile.

# V6.5 CHARACTER LOCK & CONSISTENCY GATES

Lock modes: Standard (best effort), Strong (higher identity conditioning/QC), Strict (threshold-gated with retry budget and explicit failure outcome). Expose costs and limits per mode; no 100% guarantee. Strict mode must not endlessly retry or charge repeatedly without approval.

Pipeline: parse script → resolve character IDs → freeze cast versions → generate scene references/storyboards → route to capable provider → produce shot → validate identity across frames and shots → repair/retry failed segments if economical → report confidence and exceptions.

Use face embeddings only where lawful/consented and technically suitable; supplement with human-in-the-loop visual QC, body and wardrobe consistency, voice speaker checks and scene-level comparisons. Document thresholds calibrated on held-out validation sets; false positives/negatives must be measured.

If identity cannot be preserved, show a clear error or ask for confirmation of a lower fidelity mode. Do not label a failed scene “verified.”

# V6.6 SCRIPT CASTING & AI DIRECTOR INTEGRATION

Allow script syntax @studio/mert, @Mert selected in cast panel, and stable character_uuid in internal JSON. Provide autocomplete, thumbnail, owner, license, estimated credits and cast conflict resolution.

AI Casting Agent may suggest characters by role, age appearance, style, languages, scene constraints, availability/license and cost. User approves selections before paid generation. Never infer that a character is licensed merely because searchable.

Scene compiler builds shot plans, dialogue assignments, active speaker mapping, lip sync and sound design using fixed cast IDs. Multi-person scenes require per-person track IDs, speaker-to-character mapping and identity checks. Scene edit requests should preserve unchanged cast snapshots.

# V6.7 PERSONALITY, VOICE & ACTING

Separate actor identity from fictional character personality and script-specific performance. Store character bible, speech style, accent/language preferences, mannerisms, gait and expression palette. Do not hardcode stereotyped traits as fixed properties of demographic categories.

Voice: use licensed synthetic TTS voices or separately consented voice likeness with revocable permissions. Record voice provider/voice_id/version/territory/allowed use. Dialogue language, emotion, pace and pronunciation can vary without replacing voice identity unless requested.

Lip-sync pipeline must align each line to the correct on-screen character, handle overlaps and off-screen speech, and validate audiovisual alignment. Provide fallback when provider cannot meet identity or lip-sync requirements.

# V6.8 CHARACTER MARKETPLACE & LICENSES

Creators can publish private, unlisted or public character listings after originality/rights review and quality checks. Marketplace cards show preview reel, turnarounds, supported styles/languages, consistency test badge, creator, restrictions, price per scene/second/usage and license summary.

License objects explicitly define personal/commercial use, allowed content categories, modification permissions, sublicensing, advertising, exclusivity, territories, duration, revocation policy and rights for previously rendered projects. Obtain legal review before production rollout.

Protect against lookalike copying, unauthorized real-person likeness, IP infringement and prohibited content. Provide reports, takedowns, appeals, creator verification, repeat-abuse controls and auditable moderation decisions. Character creator ownership does not automatically mean ownership of third-party IP.

# V6.9 ROYALTIES, PAYMENTS & COST CONTROLS

Character licensing integrates with existing immutable credits/royalty ledger. Estimate total before render: generation compute + character license(s) + platform fee + taxes where applicable. Reserve, settle and refund idempotently. Multiple characters split royalties by explicit published contract; no double payment on retries.

Use entitlement snapshots and license grant IDs on jobs. Record charge event, character usage events, revenue allocation, refund/chargeback and payout eligibility. Define minimum payout, dispute handling, fraud flags, country-specific compliance and payment provider constraints.

Marketplace royalty events are distinct from template royalties and referral commissions. Avoid stacking revenue shares beyond collected net revenue; define waterfall and examples in implementation docs.

# V6.10 DATABASE SCHEMA & STORAGE

Add additive migrations for: characters, character_identity_versions, character_assets, character_reference_sets, character_voice_profiles, character_personalities, character_variants, character_quality_reports, character_rights_claims, character_licenses, character_license_grants, character_marketplace_listings, character_usage_events, character_royalty_ledger_entries, project_cast_members, scene_character_tracks, character_moderation_cases and character_audit_events.

Fields: UUID primary keys, creator_id, ownership and rights status, content hashes, object-storage keys, model metadata, version, visibility, moderation status, timestamps and deletion/retention policy. Store large assets in private object storage with signed URLs and least-privilege access; never in relational DB blobs.

Create indexes for public handles, creator_id, character_uuid/version, listing visibility, license grants, cast snapshots and royalty job_id. Unique constraints for creator handle; explicit referential integrity and idempotency keys for billing.

# V6.11 API CONTRACTS & ASYNC JOBS

Proposed endpoints (adapt to existing conventions): POST /characters; GET /characters/{id}; POST /characters/{id}/preview; POST /characters/{id}/identity-build; GET /character-jobs/{jobId}; POST /characters/{id}/approve-master; POST /characters/{id}/lock; POST /characters/{id}/variants; POST /characters/{id}/voice; POST /characters/{id}/validate; POST /characters/{id}/publish; GET /characters/search; POST /projects/{id}/cast; POST /licenses/quote; POST /licenses/grant.

Long-running jobs use queue + worker, progress events, cancellation, idempotency and retry budget. Separate image reference generation, video generation, lip sync, QC and marketplace publication jobs. Ensure tenant isolation and authz on every read/write and asset URL.

Use structured outputs: CharacterSpec, IdentityPackageManifest, IdentityValidationReport, CastBinding, LicenseQuote and CharacterUsageEvent. Publish OpenAPI schemas and generated typed clients.

# V6.12 SELF-LEARNING V5 INTEGRATION — WITHOUT COPYING

Learn which identity-conditioning techniques, providers, shot lengths, camera movements and QC repair policies work best for character consistency. Do not train on creator private assets, face/voice likeness or generated outputs without explicit, revocable rights and provider-license compatibility.

Store aggregated technical outcomes separate from character content. Do not let popularity cause all generated characters to converge on the same face, wardrobe or personality. Apply diversity checks to new original characters while honoring deliberately reused licensed characters.

Run offline evaluations before promoting learned routing policies; maintain feature flags, model versions, drift alerts and rollback.

# V6.13 PRIVACY, SECURITY, TRUST & RIGHTS

Require consent and proof of rights for uploaded human likeness/voice; support synthetic-only workflow by default. Provide privacy controls, data export, deletion requests, retention schedule, permission revocation, creator account termination and license lifecycle handling.

Use private reference storage, encryption at rest/in transit, signed short-lived URLs, RBAC, audit logs, abuse-rate limits and secret management. Never reveal raw reference packages or embeddings to unauthorized users; rendering access is not asset-download access.

Clearly label synthetic actors and provide provenance metadata/watermarking where feasible. Additional safeguards for depictions of minors, deceptive political or commercial impersonation, and non-consensual sexual content. Respect applicable platform and regional rules.

# V6.14 TESTS, ACCEPTANCE CRITERIA & HONEST REPORTING

End-to-end acceptance: creator creates original actor → approves master → multiview assets produced → validation report generated → identity locked → actor published with rights/license → user casts by @handle → two distinct scenes generated → face/body/voice continuity measured → credits and royalties settled exactly once.

Test same display name owned by two creators; disambiguation required. Test multi-character dialogue, scene edits, camera changes, lighting changes, outfit variants, strict-lock failure, retries/refunds, cancellation, suspension, takedown and rights revocation.

Quality benchmarks: cross-view face consistency on permitted synthetic test sets; temporal consistency across scenes; correct speaker attribution; lip-sync accuracy; creator human approval; latency and cost. Define numeric pass thresholds only after baseline evaluation, and report confidence intervals and failure cases.

Security tests: cross-tenant access, forged license grant, asset URL leak, unauthorized voice cloning, replayed payment webhook, concurrent royalty settlement, deletion and retention. No production rollout without passing core safety and billing tests.

Report each feature as WORKING / PARTIAL / MOCK / MISSING with evidence, test logs, provider capabilities and actual cost estimates. Do not describe UI mockups as operational AI features.

# V6.15 DELIVERY PHASES & DEPENDENCIES

Phase A — Repo audit and design: inventory V5 code, verify provider capabilities/licensing, produce architecture/DB/API plan and risk register. No destructive rewrite.

Phase B — Character Studio MVP: original synthetic characters, master preview approval, multiview identity package, private library, character IDs, manual QC and locked cast in short single-character scenes.

Phase C — Production identity: automatic QC, multi-scene and multi-character consistency, @handle script resolution, voice/lip-sync mapping, repair loops, evaluation suite and cost guardrails.

Phase D — Marketplace: licensing, search/discovery, creator publishing, rights review, royalty ledger and payment integrations; closed beta first.

Phase E — Scale and learning: routing optimization, privacy-preserving aggregate analytics, character variants, internationalization, abuse monitoring, load tests and global rollout.

# V6.16 COPY-PASTE CLAUDE EXECUTION COMMAND

Inspect the existing Global AI Video App repository first. Treat this V6 document as the consolidated product specification: retain V1–V5 and implement the V6 Creator Character Identity Ecosystem incrementally. Do not mix with D.Takip or start a separate app. First provide (1) codebase gap matrix, (2) provider capability/licensing assessment, (3) data model and migrations, (4) API contracts, (5) phased task list with acceptance tests and costs. Then implement Phase B behind feature flags and demonstrate real end-to-end character creation, multiview identity package, character UUID/handle and locked casting. Do not claim guaranteed identity; use measured validation and explicit failures. Preserve privacy, consent, licensing, royalty correctness and existing working features. At each milestone provide changed files, tests, working/partial/mock/missing status and next actions.

# MASTER SPEC V7 — AI CINEMA & SHORT DRAMA FACTORY

EK SÜRÜM • 10 Ekim 2026 • Claude uygulama talimatnamesi

Bu belge V1–V6 kapsamını aynen korur ve V7 özelliklerini mevcut projeye ekler. V6’nın sonuna eklenen bu bölüm, V7 için bağlayıcı uygulama gereksinimidir. Önceki sürümlerle çelişki halinde mevcut çalışan davranış korunur; değişiklik açık migrasyon, sürümleme ve test gerektirir.

# 1. Ürün vizyonu ve pazarlama kimliği

Birincil vaat: Herkes kendi hikâyesinin yazarı, yönetmeni ve yapımcısı olabilir. Teknolojiyi değil, üretilen filmi ve diziyi pazarlıyoruz.

Ana slogan: YOUR STORY. YOUR STARS. YOUR CINEMA. / Senin hikâyen. Senin yıldızların. Senin sineman.

Dört giriş akışı: “Kendi Dizini Üret / Create Your Own Series”, “Kendi Filmini Üret / Make Your Own Movie”, “Kendi Yıldızlarını Yarat / Create Your Own Stars”, “Kendi Hayatını, Kendi Hikâyeni Anlat / Your Life. Your Story.”

Ana ekranda “Hangi hikâyeyi anlatmak istersin?” sorusu ve dört kart bulunur. Dört kart tek proje/üretim altyapısını paylaşır; ayrı uygulama veya paralel backend oluşturulmaz.

# 2. Formatlar, süreler ve görsel stiller

Desteklenen üretim hedefleri: 30 sn–2 dk mikro drama; 2–5 dk kısa dizi; 5–10 dk standart bölüm; 10–30 dk uzun bölüm; 5–30 dk kısa film; 30 dk üzeri uzun film. Süre üst sınırı ürün/altyapı kotalarıyla yönetilir; tek seferde 30 dk video üreten model varsayılmaz.

Görsel stiller: fotogerçekçi, sinematik, 2D çizgi film, 3D animasyon, anime, stilize/fantastik ve karma yapımlar. Proje düzeyi varsayılan stil ve sahne bazlı override desteklenir.

Uzun yapımlar script → season/episode → scene → shot → asset → timeline → render hiyerarşisiyle, çok sayıda kısa üretim ve montaj işi üzerinden yürütülür.

Çözünürlük, fps, en-boy oranı, dil, altyazı, dublaj, karakter sayısı ve sahne yoğunluğu bütçe tahmininde ayrı parametrelerdir.

# 3. Dört ürün akışı — kullanıcı deneyimi

Dizi akışı: fikir → tür/hedef kitle → sezon/bölüm sayısı/süre → dünya ve karakterler → sezon arkı → bölüm senaryoları → bütçe → taslak önizleme → bölüm bazlı üretim → düzenleme → yayın/dışa aktarım.

Film akışı: logline → senaryo → karakter kadrosu → sahne listesi → storyboard → maliyet/kalite seçenekleri → pilot sekans → tam render → post-prodüksiyon.

Yıldız yarat akışı: V6 Character Creator, çok açılı referanslar, persistent ID, lisans, ses, kişilik, cast snapshot ve @karakter etiketleri kullanılır; V6 veri modeli kopyalanmaz.

Hayat hikâyem akışı: isteğe bağlı rehberli soru-cevap (çocukluk, dönüm noktaları, kişiler, mekânlar, duygu, son), kronoloji taslağı, mahremiyet kontrolü, kurmaca/gerçek ayrımı, senaryo önerisi ve kullanıcı onayı.

Gerçek kişilere ait görüntü, ses veya biyografik bilgi kullanımı için yetki/rıza kontrolleri; kullanıcıya özel varsayılan proje; paylaşmadan önce içerik ve kişi onay ekranı.

# 4. Exact Dialogue Mode — diyalog editörü

Her replik ayrı, kalıcı ID’li DialogueLine nesnesidir: character_id, scene_id, shot_id, start/end, text, language, voice_id, emotion, delivery, intensity, pronunciation hints, revision ve locked flag.

“Aynen oku / Exact Dialogue” modunda kullanıcının izin verilen replik metni otomatik yumuşatılmaz, eşanlamlılarla değiştirilmez veya senaryolaştırılmaz; TTS sağlayıcısı metni değiştirebiliyorsa farklı sağlayıcı/uygun iş akışı seçilir ve sonuç kullanıcıya açıklanır.

Kurmaca bağlamda argo, küfür, bağırma, öfke, fısıltı, ağlama, alay ve yetişkin diyalogları desteklenir; tehdit, taciz, izinsiz gerçek kişi taklidi, çocuk istismarı ve ilgili yasa/platform kısıtları için ayrı politika uygulanır.

Replik editörü: sahne metni ve timeline senkron görünümü; tek replik düzenle, konuşmacıyı değiştir, dil değiştir, duygu/ses kontrolü, A/B varyantı, undo/redo ve revision history.

Her değişiklik önce etki analizine girer: yalnızca ses; ses + lip-sync; shot regeneration; sonraki sahne senaryo güncellemesi. Önceki sürüm geri alınabilir kalır.

# 5. Non-Destructive Editing ve seçili saniye düzenleme

Zaman çizelgesindeki 01:12–01:17 gibi aralıklar için seçili düzenleme: replik, yüz ifadesi, kamera, oyuncu hareketi, müzik, altyazı veya arka plan değişikliği.

Asset graph ve immutable render revisions: değişmeyen klipler tekrar üretilmez; değişen klipler ve komşu geçişler yeniden render edilir. Dependency invalidation sahne/shot/episode düzeyinde izlenir.

Edit planı kullanıcıya “değişecek klipler / tahmini maliyet / beklenen süre / risk” olarak gösterilir; açık onaydan sonra ücretli işler başlatılır.

Video sağlayıcısı yerel bölgesel edit desteklemiyorsa ilgili shot yeniden üretilir; 5 saniyelik değişikliğin her zaman tam 5 saniyeyle sınırlı kalacağı veya kusursuz lip-sync garanti edilmez.

Audio stem, subtitle, dialogue, character, camera ve video shot track’leri birbirinden ayrılır; timeline export/import için versioned JSON şeması kullanılır.

# 6. Story Continuity / Series Memory Engine

Project Bible: evren, zaman, mekân, karakter biyografisi, ilişkiler, hedefler, kıyafetler, aksesuarlar, yaralanmalar, olay geçmişi, gizemler, olay örgüsü ve görsel stil kuralları.

Her bölümde immutable episode snapshot; canonical world state ve scene state delta saklanır. “4. bölümde ölmesin” talebi 4. bölümden itibaren dallanan yeni hikâye sürümü oluşturur.

Continuity validator: karakter kimliği, kıyafet, prop, mekan, zaman, diyalog bilgisi, ilişkiler ve olay nedenselliğini shot öncesi/sonrası denetler. Sorunları önem seviyesine göre listeler.

Önceki bölümleri otomatik üzerine yazma yoktur; sonraki bölümler için impact preview ve kullanıcı onayı gerekir.

V6 persistent character UUID ve cast snapshot referansları değişmeden korunur; V5 öğrenme motoru kalite sinyallerini yalnızca yetkili ve mahremiyete uygun verilerden kullanır.

# 7. AI Budget Director — bütçeye göre film

Kullanıcı bütçe üst limiti, para birimi, kalite hedefi, süre, çözünürlük, video stili, oyuncu sayısı, aksiyon yoğunluğu, dil/dublaj ve teslim tercihi belirler.

Ön tahmin her shot için provider/model fiyatı, saniye/çözünürlük, TTS, lip-sync, görüntü, render, depolama, veri transferi, moderasyon, beklenen retry oranı, platform komisyonu ve vergi parametrelerini içerir.

Üç profil: Economy (maliyet odaklı), Standard (denge), Cinema Pro (kalite odaklı). Profil bir pazarlama etiketi değil; model routing, çözünürlük, retry sınırı ve QC eşikleriyle tanımlanmış config sürümüdür.

Bütçe yetmezse açık alternatifler: süreyi azalt, aksiyonu azalt, daha ekonomik provider seç, daha çok statik/animasyonlu sahne, bölüm bölüm üretim veya bütçe artırımı.

Estimate ≠ quote ≠ actual: sağlayıcı fiyatları dinamik olabilir. Kullanıcı onayından önce tahmini aralık ve rezervasyon/hold; iş sırasında hard cap; aşım için yeni onay. Başarısız işlerin kredi iade ve kısmi faturalama politikası açık.

Kullanıcı “20 dakika, 15 USD” dediğinde imkânsız kalite sözü verilmez; fizibilite ve alternatif üretim planı sunulur.

# 8. Preview-first ve aşamalı üretim

Önce ücretsiz/ucuz storyboard ve animatic; ardından seçilen 30–60 saniyelik pilot sekans için net maliyet onayı; beğenilirse bölüm/film tamamı üretimi.

Önizleme kalitesi tam prodüksiyonla aynı olmak zorunda değildir; fark açık etiketlenir. Pilot çıktısı uygun ise final timeline’da yeniden kullanılabilir.

Her iş: draft → estimated → approved → queued → generating → qc → ready/partial_failed/failed/cancelled. İşler idempotent, resumable ve cancellation-aware olmalıdır.

Uzun projelerde bölüm, sahne ve shot bazlı ilerleme, harcanan kredi, kalan tahmini bütçe, hata ve retry raporu sunulur.

# 9. Çoklu sağlayıcı ve prodüksiyon hattı

Planlayıcı V4 AI Director, V5 routing/learning, V6 identity lock üzerine inşa edilir. Yeni bağımsız provider router oluşturulmaz.

Sahne sınıflandırması: konuşma, aksiyon, manzara, montaj, geçiş, animasyon. Her sınıf için yetenek matrisi (character reference, image-to-video, edit, audio, lip-sync, style, duration, latency, region, price).

Pipeline: script parser → continuity check → shot planner → budget optimizer → reference resolver → provider adapter → generation → lip-sync/audio → temporal QC → stitching → subtitles → final QC → export.

Gerçek entegrasyon yoksa “mock/test mode” açıkça işaretlenir; test çıktıları prodüksiyon başarısı olarak raporlanmaz.

Kaynak maliyetini düşürmek için caching, deduplication, asset reuse, per-provider rate limit, circuit breaker, retries with exponential backoff ve GPU worker concurrency limitleri uygulanır.

# 10. Veri modeli, API ve olaylar

Önerilen ek tablolar (mevcut şemayı inceleyerek adlandır): productions, seasons, episodes, scenes, shots, dialogue_lines, dialogue_revisions, story_bibles, continuity_events, timeline_versions, render_assets, render_jobs, cost_estimates, budget_authorizations, provider_usage, qc_findings, consent_records.

Temel alanlar: tenant_id, owner_id, project_id, revision, status, created_at, updated_at, idempotency_key, trace_id, policy_version, currency, cost_minor_units. UUID/FK, soft delete, access control ve audit trail zorunlu.

Örnek endpoint sözleşmeleri: POST /v7/productions; POST /v7/productions/{id}/plan; POST /v7/productions/{id}/estimate; POST /v7/productions/{id}/approve; POST /v7/productions/{id}/preview; PATCH /v7/dialogues/{id}; POST /v7/scenes/{id}/regenerate; GET /v7/jobs/{id}; POST /v7/productions/{id}/export.

İsimler mevcut FastAPI router sözleşmeleriyle uyumlu olacak şekilde adapte edilir; yeni API versiyonlaması kırıcı değişiklik olmadan uygulanır.

Olaylar: production.planned, budget.approved, shot.queued, shot.completed, shot.failed, continuity.flagged, render.completed, credits.adjusted, export.ready. Transactional outbox veya eşdeğer güvenilir yayınlama kullanılır.

# 11. Mobil UX ve profesyonel editör

Expo/React Native mevcut apps/mobile projesi içinde: 4 giriş kartı, proje wizard, tür/stil seçici, sezon ve bölüm yönetimi, karakter kadrosu, senaryo editörü, replik editörü, storyboard, timeline, maliyet onayı, render ilerleme ve önizleme.

Küçük ekranda basit düzenleme; profesyonel timeline için yatay mod ve gerektiğinde web companion tasarımı. Web companion yeni bağımsız ürün olarak zorunlu değil.

Undo/redo, otomatik taslak kaydı, offline draft queue, ekran okuyucu etiketleri, dil desteği ve net hata mesajları.

Yayınlama ve paylaşım varsayılan olarak kapalı; açık onay ve içerik denetimi gerekir.

# 12. Telif, rıza, içerik politikası ve mağaza uyumu

Gerçek kişilerin yüzü, sesi, kimliği veya özel hayatı için açık yetki ve doğrulanabilir rıza; reşit olmayanlar için daha sıkı kurallar; karakter lisans hakları V6 altyapısıyla bağlanır.

Kullanıcı kendi hayatını anlatırken üçüncü kişilere ait özel verilerin paylaşımı için uyarı, anonimleştirme ve yayın öncesi kontrol sağlanır.

Kurmaca yetişkin diyalogları için bölge, yaş derecelendirmesi, mağaza politikası ve sağlayıcı kısıtları ayrı değerlendirilir. “Her küfür her sağlayıcıda her zaman üretilir” garantisi verilmez.

Telifli müzik, senaryo, tanınmış karakter ve oyuncu taklidi için hak kontrolü; lisans/provenance kayıtları ve itiraz-kaldırma süreçleri.

Kullanıcıya AI üretimi etiketleri, şikâyet/rapor mekanizması, içerik saklama/silme ve veri taşınabilirliği sunulur.

# 13. Güvenilirlik, test ve kalite kapıları

Unit: budget arithmetic, currency precision, duration split, dialogue lock, continuity delta, access control, edit invalidation, credit hold/refund, idempotency.

Integration: API → queue → worker → provider adapter → storage → timeline → export; mock ve sandbox ile; ayrıca en az bir gerçek sağlayıcıda kontrollü smoke test.

End-to-end kabul senaryoları: (A) 10 bölümlük 2 dk dizi; (B) 10 dk fotogerçekçi film; (C) 30 dk animasyon projesi aşamalı; (D) 01:12 replik değişikliği; (E) argo repliğin exact korunması; (F) 4. bölüm hikâye değişikliği; (G) 15 USD hard cap; (H) kullanıcı iptali ve kredi iadesi.

Kalite metrikleri: identity drift, temporal flicker, lip-sync offset, dialogue WER, shot continuity, render failure, retry rate, cost estimate error, median production latency. Eşikler gerçek benchmark sonrası belirlenir.

Kabul kriteri: kritik P0/P1 hatası yok, maliyet sınırı ihlal edilmiyor, izin denetimi atlanamıyor, var olan V3–V6 regresyon testleri yeşil.

# 14. Geliştirme fazları ve önceliklendirme

Faz 0 — Repo keşfi: main/aktif branch, V3–V6 modülleri, migrations, testler, gerçek entegrasyonlar ve teknik borç; sadece rapor, kullanıcıdan istenmedikçe ayrı repo yok.

Faz 1 — Domain ve üretim planlama: production/season/episode/scene/shot şemaları, project bible, shot planner, mock end-to-end.

Faz 2 — Diyalog ve non-destructive edit: exact mode, timeline, revisions, audio/lip-sync adapter, dependency invalidation.

Faz 3 — Budget Director: sağlayıcı fiyat matrisi, estimate, onay, hard cap, kredi defteri, iptal/iade.

Faz 4 — Multi-style ve uzun süre: provider capability routing, async batch jobs, preview-first, stitching, QC, export.

Faz 5 — Storyteller, continuity ve V6 karakter entegrasyonu: hayat hikâyesi wizard, seri hafızası, @character, lisans ve rıza.

Faz 6 — Ticari yayın hazırlığı: gerçek sağlayıcı testleri, load/cost benchmark, güvenlik, mağaza politikası, telemetri, staged rollout.

# 15. Claude için kesin uygulama direktifi

Önce mevcut repository ve V6 tamamlanma durumunu doğrula. YourStars/drama gibi bağımsız projelere dokunma. Mevcut mobil uygulamayı, FastAPI backend’i, worker’ı, auth, ödeme, creator marketplace ve karakter altyapısını koru.

Bu V7 ekini önceki MASTER SPEC’in devamı olarak uygula. Var olan özellikleri yeniden yazma; kodu keşfet, fark analizi yap, bağımlılık haritası çıkar, onaylanabilir faz planı üret ve ardından en küçük güvenli değişikliklerle geliştir.

Her faz sonunda değişen dosyalar, migration, endpoint, UI ekranı, test sonucu, gerçek/mocked provider durumu, maliyet etkisi ve açık riskleri raporla.

Yapılmayanı yapılmış gösterme. Özellikle 30 dakikalık üretim, exact dialogue, gerçek lip-sync, maliyet tavanı ve karakter tutarlılığını canlı entegrasyonla doğrulamadan production-ready deme.

İş tamamlandığında “V7 DONE / PARTIAL / BLOCKED” matrisi, mağaza yayını engelleri ve ilk 100/1.000/10.000 kullanıcı için altyapı/maliyet planı teslim et.

# V7 Kabul Kontrol Listesi

☐ Dört giriş akışı tek proje altyapısına bağlı

☐ 10–30 dakika bölüm planlama ve parçalı render mevcut

☐ Tüm görsel stiller capability matrix ile sunuluyor

☐ Replik bazlı exact dialogue, argo ve duygu kontrolü var

☐ Seçili sahne/shot yeniden üretimi ve undo/redo çalışıyor

☐ Series Memory olay ve karakter tutarlılığını izliyor

☐ Bütçe tahmini, kullanıcı onayı, hard cap ve iade akışı çalışıyor

☐ 30–60 saniye önizleme ve aşamalı render var

☐ V6 karakter UUID/identity lock/lisans entegrasyonu korunuyor

☐ Gerçek sağlayıcı testi ve mock testi ayrı raporlanıyor

☐ App Store/Google Play, telif, rıza ve yaş derecelendirmesi kontrol edildi